APNA.CO CLONE

Full Production Blueprint

Tech Stack  •  Pages  •  Database  •  Admin Portals  •  Claude Code Prompts

Prepared for: Vibe Coding Assignment  |  AI Acceleration Month 2026

Timeline: 8 Days  |  Tools: Claude Code, Git, Supabase, APIs  |  Target: Learning / Demo App

# 1. Recommended Tech Stack

This is a demo/learning application. The stack below is simplified to use free, easy-to-set-up services — no paid third-party services, no credit card required.

## 1.1 Frontend

| Layer | Technology | Reason |
| --- | --- | --- |
| Framework | Next.js 14 (App Router) | File-based routing, fast page loads |
| Language | TypeScript | Type safety = fewer bugs, better Claude Code output |
| Styling | Tailwind CSS + shadcn/ui | Rapid UI, accessible components, production-ready |
| State Mgmt | Zustand + React Query | Simple global state + server state management |
| Forms | React Hook Form + Zod | Lightweight validation, schema-driven |
| Icons | Lucide React | Consistent, tree-shakable icon set |
| Charts | Recharts | Job stats dashboard charts |

## 1.2 Backend

| Layer | Technology | Reason |
| --- | --- | --- |
| Runtime | Node.js 20 LTS | Same language full-stack, excellent ecosystem |
| Framework | Next.js API Routes | Built-in API routes, monorepo simplicity |
| Auth | NextAuth.js v5 + JWT | Google OAuth + email/password login |
| ORM | Prisma ORM | Type-safe DB queries, schema migrations, Claude Code-friendly |
| File Upload | Cloudinary (free tier) | Resume PDFs, profile pictures — free, no card needed |
| Email | Resend (free tier) | Transactional emails — free 3,000 emails/month |
| SMS/OTP | Skipped for demo | Not required for a learning application |
| Search | Supabase SQL Search | Built-in full-text search via PostgreSQL (no extra service) |

## 1.3 Database

⚠ Note: Redis, ClickHouse, and Typesense have been removed. Supabase is used as the sole database with its built-in SQL search capabilities.

| Type | Technology | Use Case |
| --- | --- | --- |
| Primary DB | Supabase (PostgreSQL) | Users, Jobs, Applications — relational, ACID compliant |
| Search | Supabase Full-Text Search | Built-in PostgreSQL FTS — no extra service needed |
| File Storage | Cloudinary (free tier) | Resume PDFs, profile photos, company logos |

Supabase Connection Details:

Host: aws-1-ap-northeast-1.pooler.supabase.com

Port: 6543

Database: postgres

User: postgres.czviwnbivyqlfprlctae

Connection String: postgresql://postgres.czviwnbivyqlfprlctae:[YOUR-PASSWORD]@aws-1-ap-northeast-1.pooler.supabase.com:6543/postgres

## 1.4 DevOps & Infrastructure

⚠ Note: Docker, GitHub Actions CI/CD, Sentry, and Vercel Analytics have been removed. Vercel auto-deploys the frontend and Render auto-deploys the backend on every git push — no pipeline config needed.

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend Hosting | Vercel (free tier) | Auto CI/CD on git push — no setup required |
| Backend Hosting | Render (free tier) | Auto CI/CD on git push — no setup required |
| Database Host | Supabase (free tier) | Managed PostgreSQL, Prisma-compatible |
| Version Control | Git + GitHub | Feature branches, version tracking |

CI/CD Strategy

Frontend (Vercel): Connect your GitHub repo to Vercel. Every push to main auto-deploys.

Backend (Render): Connect your GitHub repo to Render. Every push to main auto-deploys.

GitHub Branching: Create a new branch for each feature. When complete, merge to main — both Vercel and Render will automatically deploy.

FINAL STACK SUMMARY:  Frontend: Next.js 14 + TypeScript + Tailwind CSS  |  Backend: Next.js API Routes + Prisma  |  Database: Supabase  |  Auth: NextAuth.js + Google OAuth  |  Deploy: Vercel + Render — both free, no credit card

# 2. Database Models (Prisma Schema)

12 core models — build in this exact order to avoid foreign-key errors:

| # | Model | Description | Priority |
| --- | --- | --- | --- |
| 1 | User | Candidates & employers unified — role field differentiates | Day 1 |
| 2 | Company | Employer company profile with logo, size, industry | Day 1 |
| 3 | CandidateProfile | Extended profile: skills, resume, experience, education | Day 1 |
| 4 | Job | Core job listing: title, salary, location, type, skills required | Day 2 |
| 5 | JobApplication | Application records linking Candidate → Job + status tracking | Day 2 |
| 6 | Skill | Master list of skills (normalized reference table) | Day 2 |
| 7 | JobSkill | Many-to-many: Job ↔ Skill | Day 2 |
| 8 | UserSkill | Many-to-many: User ↔ Skill with proficiency level | Day 2 |
| 9 | SavedJob | Bookmarked jobs per candidate | Day 3 |
| 10 | Notification | In-app + email notifications per user | Day 3 |
| 11 | Interview | Interview scheduling: date, time, type (video/in-person) | Day 4 |
| 12 | AdminLog | Audit log for all admin actions | Day 5 |

## 2.1 Key Model Fields

User Model

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID (cuid2) | Primary key |
| email | String (unique) | Login email |
| phone | String (nullable) | Optional mobile number |
| role | Enum: CANDIDATE / EMPLOYER / ADMIN | Determines portal access |
| name | String | Full name |
| avatar | String (URL) | Cloudinary URL |
| isVerified | Boolean | Email verified status |
| createdAt / updatedAt | DateTime | Timestamps |

Job Model

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| title | String | Job title — indexed for search |
| description | Text | Full job description |
| companyId | FK → Company | Employer who posted |
| location | String | City or Remote |
| salary | String (range) | e.g. 15,000 - 25,000/mo |
| type | Enum: FULL_TIME / PART_TIME / WFH / CONTRACT | Job type |
| experience | Enum: FRESHER / 1-3 / 3-5 / 5+ | Experience required |
| status | Enum: ACTIVE / PAUSED / CLOSED / DRAFT | Visibility control |
| vacancies | Int | Number of openings |
| expiresAt | DateTime | Auto-close date |
| applicationCount | Int (cached) | Denormalized count for performance |

JobApplication Model

| Field | Type | Notes |
| --- | --- | --- |
| id | UUID | Primary key |
| jobId | FK → Job | Which job |
| candidateId | FK → User | Who applied |
| status | Enum: APPLIED / SHORTLISTED / INTERVIEW / OFFERED / REJECTED / WITHDRAWN | Pipeline stage |
| resumeUrl | String (Cloudinary URL) | Resume submitted |
| coverLetter | Text (nullable) | Optional cover letter |
| appliedAt | DateTime | Application timestamp |
| updatedAt | DateTime | Last status change |

# 3. Pages to Build (Priority Order)

Build in this order. Each phase should be deployable independently.

## Phase 1 — Core (Day 1-2): Build These First

| Priority | Page | Route | Who Sees It |
| --- | --- | --- | --- |
| P1 | Landing / Home | / | Everyone (public) |
| P1 | Job Search & Listings | /jobs | Everyone (public) |
| P1 | Job Detail Page | /jobs/[id] | Everyone (public) |
| P1 | Candidate Sign Up | /auth/register?role=candidate | New users |
| P1 | Employer Sign Up | /auth/register?role=employer | New employers |
| P1 | Login (unified) | /auth/login | All users |
| P1 | Candidate Dashboard | /dashboard/candidate | Logged-in candidate |
| P1 | Employer Dashboard | /dashboard/employer | Logged-in employer |

## Phase 2 — Core Features (Day 3-4)

| Priority | Page | Route | Who Sees It |
| --- | --- | --- | --- |
| P2 | Candidate Profile Setup | /profile/setup | New candidate |
| P2 | Edit Candidate Profile | /profile/edit | Candidate |
| P2 | Company Profile Page | /companies/[id] | Everyone |
| P2 | Post a Job | /employer/jobs/new | Employer |
| P2 | My Posted Jobs | /employer/jobs | Employer |
| P2 | Manage Applications | /employer/jobs/[id]/applications | Employer |
| P2 | My Applications (Candidate) | /candidate/applications | Candidate |
| P2 | Saved Jobs | /candidate/saved | Candidate |

## Phase 3 — Enhanced Features (Day 5-6)

| Priority | Page | Route | Who Sees It |
| --- | --- | --- | --- |
| P3 | Notifications Center | /notifications | All logged-in users |
| P3 | Interview Scheduler | /interviews | Employer + Candidate |
| P3 | Resume Builder / Upload | /candidate/resume | Candidate |
| P3 | Search Results with Filters | /jobs?q=&location=&type= | Everyone |
| P3 | Category Browse Page | /jobs/[category] | Everyone |

## Phase 4 — Admin & Polish (Day 7-8)

| Priority | Page | Route | Who Sees It |
| --- | --- | --- | --- |
| P4 | Super Admin Dashboard | /admin | Super Admin |
| P4 | Admin: User Management | /admin/users | Super Admin |
| P4 | Admin: Job Moderation | /admin/jobs | Super Admin + Moderator |
| P4 | Admin: Company Verification | /admin/companies | Super Admin |
| P4 | About / Contact | /about, /contact | Everyone |
| P4 | 404 + Error Pages | /404, /500 | Everyone |

# 4. Admin Portals — How Many & What

3 distinct admin portals with different roles and access levels:

## Portal 1: Super Admin (Internal — You / Your Team)

Route: /admin  |  Access: Role = ADMIN (manually seeded)

| Feature | Description |
| --- | --- |
| User Management | View, ban, verify, delete any candidate or employer |
| Job Moderation | Approve, reject, flag inappropriate job listings |
| Company Verification | Verify company identity (blue checkmark badge) |
| Platform Analytics | Total users, jobs posted, applications, growth charts |
| Audit Log Viewer | See every admin action with timestamp |
| Featured Jobs Control | Pin/promote jobs on homepage |

## Portal 2: Employer Portal (Employer Dashboard)

Route: /dashboard/employer  |  Access: Role = EMPLOYER

| Feature | Description |
| --- | --- |
| Post & Manage Jobs | Create / edit / pause / close job listings |
| Application Pipeline | Kanban board: Applied → Shortlisted → Interview → Offer |
| Candidate Search | Search candidates by skills, location, experience |
| Interview Scheduler | Schedule interviews, send calendar invites |
| Company Profile Editor | Update company info, logo, culture section |
| Analytics Dashboard | Views, applications, conversion rates per job |

## Portal 3: Candidate Dashboard (Self-Service Portal)

Route: /dashboard/candidate  |  Access: Role = CANDIDATE

| Feature | Description |
| --- | --- |
| Application Tracker | Track all applications with status timeline |
| Profile & Resume Manager | Edit profile, upload/build resume (Cloudinary) |
| Saved Jobs | Bookmarked job listings |
| Interview Reminders | See upcoming interviews with joining links |
| Skill Endorsement | Add skills, get proficiency badges |
| Profile Completeness | Progress bar prompting profile completion |

# 5. Additional Features to Add

⚠ Note: Only basic functionality is required for this demo application. AI features are optional extras.

| # | Feature | Why Add It | Effort |
| --- | --- | --- | --- |
| 1 | AI Resume Analyzer | Upload resume → Claude API scores it, suggests improvements | Medium |
| 2 | AI Job Matching Score | Show '87% match' score on each job card based on candidate profile | Medium |
| 3 | Smart Job Search | Natural language search: 'Python jobs in Ahmedabad under 30k' | Medium |
| 4 | Application Status Timeline | Visual timeline: Applied → Viewed → Shortlisted → Interview | Low |
| 5 | One-Click Apply | Apply with saved resume in 1 click (no re-form) | Low |
| 6 | Dark Mode | Full dark mode toggle | Low |
| 7 | Job Expiry Auto-Close | Cron that auto-closes expired listings | Low |
| 8 | Verified Employer Badge | KYC-verified companies get a blue checkmark | Low |

# 6. Recommended Folder Structure

Use this folder structure in your Claude Code project. The .claude folder contains project configuration for Claude Code.

kaamkaj/                          ← GitHub repo root
  .claude/                         ← Claude Code config
    CLAUDE.md                      ← Project instructions for Claude Code
    settings.json                  ← Claude Code settings
  .github/
    CONTRIBUTING.md               ← Branch strategy guide
  frontend/                        ← Next.js app (deployed to Vercel)
    app/
      (public)/
        page.tsx                   ← Landing page
        jobs/page.tsx              ← Job listing
        jobs/[id]/page.tsx         ← Job detail
      (auth)/
        login/page.tsx
        register/page.tsx
      (candidate)/
        dashboard/page.tsx
        applications/page.tsx
        profile/edit/page.tsx
      (employer)/
        dashboard/page.tsx
        jobs/new/page.tsx
        jobs/[id]/applications/page.tsx
      (admin)/
        page.tsx
        users/page.tsx
        jobs/page.tsx
    components/
      ui/                          ← shadcn/ui components
      jobs/JobCard.tsx
      jobs/JobFilters.tsx
      jobs/ApplicationPipeline.tsx
      auth/LoginForm.tsx
      layout/Navbar.tsx
      layout/Sidebar.tsx
    lib/
      prisma.ts                    ← Prisma client singleton
      auth.ts                      ← NextAuth config
      cloudinary.ts                ← Cloudinary client
    prisma/
      schema.prisma                ← All 12 models
      seed.ts                      ← Seed data
    middleware.ts                  ← Route protection
    .env.local                     ← Secrets (never commit)
    .env.example                   ← Template (commit this)
    README.md                      ← Project setup guide
  docs/
    SYSTEM_DESIGN.md               ← System design reference
    UI_GUIDE.md                    ← UI design system
    API.md                         ← API route reference

## 6.1 .claude/CLAUDE.md — What to Put Here

This file tells Claude Code how to work on your project. Include:

- Project name and goal (e.g. 'Apna.co clone for learning')

- Tech stack summary (Next.js 14, Supabase, Prisma, Tailwind)

- Database connection instructions

- Which commands to run (npm install, prisma migrate, npm run dev)

- Folder structure overview

- Coding conventions (TypeScript strict, named exports, etc.)

- Design reference: 'Copy the visual design from https://apna.co'

# 7. Claude Code Prompts (Token-Efficient)

Use these prompts in Claude Code CLI. Structured to minimize token waste while maximizing output quality.

## Day 1 Prompts — Project Setup

Prompt 1.1 — Project Scaffold

Create a Next.js 14 App Router project called 'kaamkaj' with TypeScript, Tailwind CSS, shadcn/ui, Prisma ORM, NextAuth.js v5, and Supabase PostgreSQL. Run: npx create-next-app@latest kaamkaj --typescript --tailwind --app --eslint. Install: prisma @prisma/client next-auth @auth/prisma-adapter zod react-hook-form @hookform/resolvers lucide-react recharts zustand. Init Prisma with PostgreSQL provider. Set DATABASE_URL in .env.local to the Supabase connection string. Create the folder structure: app/(public), app/(auth), app/(candidate), app/(employer), app/(admin), components/ui, components/jobs, components/layout, lib/. Output the final package.json and folder tree.

Prompt 1.2 — Full Prisma Schema

In prisma/schema.prisma, create all 12 models: User (id, email, phone, passwordHash, role ENUM[CANDIDATE,EMPLOYER,ADMIN], name, avatar, isVerified, createdAt, updatedAt), Company (id, name, logo, website, size, industry, description, isVerified, ownerId->User), CandidateProfile (id, userId->User, headline, bio, resumeUrl, totalExperience, currentCTC, expectedCTC, noticePeriod, location), Job (id, title, description, companyId->Company, location, salaryMin, salaryMax, type ENUM[FULL_TIME,PART_TIME,WFH,INTERNSHIP,CONTRACT], experienceLevel ENUM[FRESHER,JUNIOR,MID,SENIOR], status ENUM[DRAFT,ACTIVE,PAUSED,CLOSED], vacancies, expiresAt, applicationCount, createdAt), Skill (id, name unique), JobSkill (jobId, skillId, @@id), UserSkill (userId, skillId, proficiency, @@id), JobApplication (id, jobId->Job, candidateId->User, status ENUM[APPLIED,SHORTLISTED,INTERVIEW_SCHEDULED,OFFERED,REJECTED,WITHDRAWN], resumeUrl, coverLetter, appliedAt, updatedAt), SavedJob (userId, jobId, @@id, savedAt), Notification (id, userId->User, title, body, type, isRead, createdAt), Interview (id, applicationId->JobApplication, scheduledAt, duration, type ENUM[VIDEO,PHONE,IN_PERSON], meetingLink, notes, status ENUM[SCHEDULED,COMPLETED,CANCELLED]), AdminLog (id, adminId->User, action, targetType, targetId, metadata Json, createdAt). Add all relations. Run prisma generate + prisma db push to Supabase.

Prompt 1.3 — Auth Setup

Set up NextAuth.js v5 in lib/auth.ts with Prisma adapter. Add providers: Google OAuth and Credentials (email+password with bcryptjs). Add role-based middleware in middleware.ts that redirects /dashboard/candidate to /auth/login if unauthenticated, redirects /dashboard/employer if role !== EMPLOYER, redirects /admin if role !== ADMIN. Create app/api/auth/[...nextauth]/route.ts. Create app/api/auth/register/route.ts that creates a User with hashed password. Export auth, signIn, signOut, handlers from lib/auth.ts.

## Day 2 Prompts — Core Pages

Prompt 2.1 — Landing Page

Create app/(public)/page.tsx as the homepage, visually cloning https://apna.co. Include: 1) Hero section with headline 'India's Fastest Job Portal', search bar with job title input + location dropdown + Search button. 2) Stats bar: 5Cr+ Candidates, 10L+ Employers, 50L+ Jobs. 3) Popular Categories grid (8 cards): Sales, Delivery, Tech, BPO, Finance, Teaching, Healthcare, Marketing. 4) Featured Jobs section (6 JobCard components). 5) How It Works section. Use Tailwind CSS. Create components/jobs/JobCard.tsx accepting: title, company, location, salary, type, logo, id.

Prompt 2.2 — Job Search Page

Create app/(public)/jobs/page.tsx. Left sidebar (280px): filters for Location, Job Type, Experience Level, Salary Range, Date Posted. Right main area: search bar, sort dropdown, results count, job cards grid. Server Component reads searchParams (q, location, type, experience, salaryMin, salaryMax, page) and queries Prisma/Supabase with full-text search using to_tsvector on title+description. Pagination 20 per page. Add loading.tsx skeleton.

Prompt 2.3 — Job Detail Page

Create app/(public)/jobs/[id]/page.tsx. Fetch job by id with company and skills. Display: sticky top bar with job title + Apply Now button. Main content: Job Overview card (salary, location, type, experience, vacancies, posted date, expiry). Company card. Full job description. Required Skills tags. Similar Jobs (3 cards, same category). Apply button: if logged in as CANDIDATE opens apply modal (resume upload via Cloudinary + optional cover letter → POST /api/jobs/[id]/apply). If not logged in → redirect to /auth/login?callbackUrl=/jobs/[id].

## Day 3 Prompts — Dashboards

Prompt 3.1 — Candidate Dashboard

Create app/(candidate)/dashboard/page.tsx. Server Component. Show: 1) Welcome banner with name, profile completeness bar (0-100%). 2) Stats: Total Applications, Shortlisted, Interviews Scheduled, Offers Received. 3) Recent Applications table (last 5): company logo, job title, applied date, status badge. 4) Upcoming Interviews card. 5) Recommended Jobs (3 cards based on candidate skills). Left sidebar: Dashboard, My Applications, Saved Jobs, Profile, Settings.

Prompt 3.2 — Employer Dashboard

Create app/(employer)/dashboard/page.tsx. Server Component. Show: 1) Stats: Active Jobs, Total Applications, Shortlisted, Interviews This Week. 2) Quick Actions: Post New Job, View Applications. 3) Active Jobs table with application count, views, status, actions. 4) Recent Applications (latest 5). 5) Application Trend chart (Recharts LineChart, last 30 days). Left sidebar: Dashboard, Post Job, My Jobs, Applications, Candidates, Company Profile, Analytics, Settings.

## Day 4 Prompts — Job Posting & Applications

Prompt 4.1 — Post a Job Form

Create app/(employer)/jobs/new/page.tsx — multi-step job posting form with React Hook Form + Zod. Step 1: title, department, job type, vacancies, application deadline. Step 2: description (textarea), salary min/max (INR), experience level, location. Step 3: skills multi-select (GET /api/skills?q= for autocomplete, max 15 skills). Step 4: preview + submit → POST /api/employer/jobs → create Job in Supabase with status DRAFT → redirect to /employer/jobs/[id]?published=true. Show step progress indicator.

Prompt 4.2 — Application Pipeline Board

Create app/(employer)/jobs/[id]/applications/page.tsx as a Kanban pipeline. 5 columns: Applied, Shortlisted, Interview Scheduled, Offered, Rejected. Candidate card: avatar, name, experience, skills (max 3 tags), applied date, View Resume button. Clicking opens a right drawer with full candidate profile. Add drag-and-drop using @hello-pangea/dnd. On drop, call PATCH /api/employer/applications/[appId] with {status}. Add bulk actions: bulk shortlist or bulk reject.

## Day 5 Prompts — Admin Portal

Prompt 5.1 — Admin Dashboard

Create app/(admin)/page.tsx — super admin dashboard. Protect with middleware: only role=ADMIN, else redirect to /auth/login. Show: KPI cards (Total Users, Total Employers, Active Jobs, Applications Today, New Signups This Week). Recharts charts: User Growth LineChart (12 months), Jobs by Category BarChart, Application Status PieChart. Recent Activity table from AdminLog. Quick Actions: Verify Companies button, Flagged Jobs button. Left sidebar: Dashboard, Users, Employers, Jobs, Companies, Analytics, Audit Log.

Prompt 5.2 — Admin User Management

Create app/(admin)/users/page.tsx — user management table. Columns: avatar, name, email, phone, role badge, verified, joined date, actions. Actions: View Profile, Ban/Unban, Change Role, Delete (with confirm dialog). Filters: role, verified, search by name/email, date range. Pagination 50 per page. Each action calls PATCH /api/admin/users/[id] with {action: ban|unban|changeRole|verify} and logs to AdminLog. Show sonner toast notifications.

## Day 6 Prompts — AI Features (Optional)

Prompt 6.1 — AI Job Match Score

Create app/api/ai/job-match/route.ts — POST endpoint accepting {jobId, candidateId}. Fetch job skills + requirements and candidate skills + profile from Supabase. Call Anthropic Claude API (claude-sonnet-4-20250514) with: 'Given this job: [job details] and candidate: [candidate profile], return ONLY a JSON object with: score (0-100), matchedSkills (array), missingSkills (array), recommendation (one sentence).' Parse response. Update JobCard.tsx to call this endpoint when candidate is logged in: 80-100 green badge, 60-79 blue, 40-59 yellow.

Prompt 6.2 — AI Resume Analyzer

Create app/(candidate)/resume/page.tsx and app/api/ai/analyze-resume/route.ts. UI: PDF upload dropzone (max 5MB), upload to Cloudinary, then call analyze endpoint. API: receive Cloudinary URL, fetch PDF, convert to base64, send to Claude API with: [{type: document, source: {type: base64, media_type: application/pdf, data: <base64>}}, {type: text, text: 'Analyze this resume and return ONLY JSON: {overallScore: 0-100, sections: {contact, summary, experience, education, skills}, strengths: string[], improvements: string[], atsKeywords: string[]}'}]. Display results as a visual score card.

## Day 7 Prompts — Production Polish

Prompt 7.1 — Navbar & Layout

Create components/layout/Navbar.tsx — responsive navbar cloning the apna.co design from https://apna.co. Desktop: logo left, nav links center (Jobs, Companies), right: if not logged in show Login + Post a Job buttons; if CANDIDATE show notification bell + avatar dropdown (Profile, My Applications, Settings, Logout); if EMPLOYER show Post Job + Dashboard + avatar dropdown; if ADMIN show Admin Panel link. Mobile: hamburger with slide-out drawer. Notification bell fetches /api/notifications/unread-count, shows red badge. Create Footer.tsx. Wrap all public pages in RootLayout.

Prompt 7.2 — Seed Data

Create prisma/seed.ts with realistic Indian job portal data: 1 admin user (admin@kaamkaj.co, password: Admin@123), 5 companies (Flipkart, Zomato, Swiggy, HDFC Bank, Byju's), 20 job listings across categories (Sales, Tech, Delivery, Finance, Teaching), 3 candidate users with full profiles and skills, 15 job applications with varied statuses, 30 skills. Use @faker-js/faker for realistic names/descriptions. Run via: npx prisma db seed.

## Day 8 Prompts — Deployment

Prompt 8.1 — Vercel + Render Deploy Prep

Prepare for production deployment on Vercel (frontend) + Render (backend) + Supabase (DB): 1) In next.config.js: add images.domains for Cloudinary, res.cloudinary.com. 2) Create .env.example with: DATABASE_URL, NEXTAUTH_SECRET, NEXTAUTH_URL, GOOGLE_CLIENT_ID, GOOGLE_CLIENT_SECRET, CLOUDINARY_URL, ANTHROPIC_API_KEY, NEXT_PUBLIC_APP_URL. 3) In package.json add 'vercel-build': 'prisma generate && prisma migrate deploy && next build'. 4) Create lib/prisma.ts with globalThis singleton pattern. 5) Add app/error.tsx and app/not-found.tsx. 6) Add loading.tsx skeletons for /jobs and /dashboard. 7) Run next build locally, fix TypeScript errors. 8) List all env vars needed in Vercel dashboard.

# 8. 8-Day Build Timeline

| Day | Focus Area | Deliverables | Prompts |
| --- | --- | --- | --- |
| Day 1 | Foundation | Project scaffold, Prisma schema (12 models), NextAuth, middleware, Git repo | 1.1, 1.2, 1.3 |
| Day 2 | Public Pages | Landing page, Job search + filters, Job detail page, Apply modal | 2.1, 2.2, 2.3 |
| Day 3 | Dashboards | Candidate dashboard, Employer dashboard, sidebars, stats APIs | 3.1, 3.2 |
| Day 4 | Core Features | Post a Job (multi-step), Application pipeline Kanban board | 4.1, 4.2 |
| Day 5 | Admin Portal | Admin dashboard, User management, Job moderation | 5.1, 5.2 |
| Day 6 | AI Features | Job match score widget, Resume analyzer (optional) | 6.1, 6.2 |
| Day 7 | Polish | Responsive navbar, footer, seed data, error pages, loading skeletons | 7.1, 7.2 |
| Day 8 | Deploy | Vercel + Render deploy, Supabase env vars, final testing, README | 8.1 |

# 9. API Routes Summary

| Method | Route | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/auth/register | Public | Create candidate or employer account |
| GET | /api/jobs | Public | Search jobs with filters + pagination (Supabase FTS) |
| GET | /api/jobs/[id] | Public | Get single job with company + skills |
| POST | /api/jobs/[id]/apply | Candidate | Submit application with Cloudinary resume URL |
| GET | /api/candidate/applications | Candidate | Get all my applications |
| POST | /api/employer/jobs | Employer | Create new job listing |
| PATCH | /api/employer/jobs/[id] | Employer | Edit job listing |
| GET | /api/employer/jobs/[id]/applications | Employer | Get all applicants for a job |
| PATCH | /api/employer/applications/[id] | Employer | Update application status |
| POST | /api/employer/interviews | Employer | Schedule interview |
| GET | /api/notifications/unread-count | Any Auth | Get unread notification count |
| PATCH | /api/notifications/mark-read | Any Auth | Mark notifications as read |
| GET | /api/skills | Public | Search skills for autocomplete |
| POST | /api/ai/job-match | Candidate | Get AI match score for a job |
| POST | /api/ai/analyze-resume | Candidate | Analyze resume with AI |
| GET | /api/admin/stats | Admin | Platform-wide statistics |
| PATCH | /api/admin/users/[id] | Admin | Ban/verify/role-change user |
| PATCH | /api/admin/jobs/[id] | Admin | Approve/reject/flag job |
| POST | /api/upload/presigned | Any Auth | Get Cloudinary upload signature |

# 10. GitHub Branching Strategy

Repository: https://github.com/shival2112/kaamkaj

Strategy: Create a new branch for each feature. Push that branch. Merge to main when done — Vercel and Render auto-deploy on every merge to main.

| Branch Name | Purpose | When to Create |
| --- | --- | --- |
| main | Production — always deployable | Exists by default |
| feat/auth-setup | Auth + middleware | Day 1 |
| feat/prisma-schema | All 12 Prisma models | Day 1 |
| feat/landing-page | Homepage UI | Day 2 |
| feat/job-search | Job listing + filters | Day 2 |
| feat/candidate-dashboard | Candidate portal | Day 3 |
| feat/employer-dashboard | Employer portal | Day 3 |
| feat/post-job | Multi-step job form | Day 4 |
| feat/application-pipeline | Kanban board | Day 4 |
| feat/admin-portal | Admin dashboard + users | Day 5 |
| feat/ai-features | Job match + resume analyzer | Day 6 |
| feat/polish | Navbar, footer, seed, skeletons | Day 7 |
| feat/deploy | Deploy prep + env vars | Day 8 |

# 11. Master UI Prompt for Claude Code

Use this single master prompt to build the entire frontend UI in Claude Code, referencing the Apna.co design:

SYSTEM DESIGN & UI MASTER PROMPT
  ─────────────────────────────────
  You are building the frontend for 'Kaamkaj', an Apna.co clone.
  Visual reference: https://apna.co — match the layout, colors, and components exactly.
  DESIGN SYSTEM:
  - Primary color: #1D4ED8 (blue)
  - Background: #F8FAFC (light gray)
  - Text: #1E293B (dark slate)
  - Font: Inter or system-ui
  - Rounded corners: rounded-lg (8px)
  - Shadows: shadow-sm on cards
  CORE COMPONENTS TO BUILD:
  1. Navbar: sticky, white bg, logo left, search center, auth buttons right
  2. JobCard: company logo, job title, company name, location, salary badge, type badge, apply button
  3. FilterSidebar: checkboxes for location, job type, experience, salary slider
  4. CategoryGrid: 8 cards with icon, label, job count
  5. HeroSection: background gradient, headline, search bar, stat counters
  6. DashboardLayout: left sidebar + main content
  7. KanbanBoard: 5 columns with drag-drop candidate cards
  8. ProfileForm: multi-section form with progress indicator
  9. NotificationBell: dropdown with unread count badge
  10. StatsCard: number, label, trend arrow
  PAGES TO BUILD (in order):
  / → Landing page (hero + categories + featured jobs + how it works)
  /jobs → Job search (sidebar filters + job cards grid + pagination)
  /jobs/[id] → Job detail (sticky apply bar + JD + company card + similar jobs)
  /auth/login → Login form (email/pass + Google OAuth button)
  /auth/register → Register form with role selector (Candidate / Employer)
  /dashboard/candidate → Stats + recent applications + recommended jobs
  /dashboard/employer → Stats + active jobs + recent applicants + chart
  /employer/jobs/new → Multi-step job posting form (4 steps)
  /employer/jobs/[id]/applications → Kanban pipeline board
  /admin → Admin dashboard with KPI cards + charts + audit log
  FOR EVERY PAGE:
  - Must be fully responsive (mobile-first)
  - Use Tailwind CSS only (no inline styles)
  - Use shadcn/ui components where available
  - Use Lucide React icons
  - Add loading skeleton (loading.tsx)
  - Add error boundary (error.tsx)
  - Match the visual style of apna.co exactly

# 12. Production Readiness Checklist

## Security

- All routes protected by middleware with role checks

- Passwords hashed with bcryptjs — never stored plain

- API routes validate session before any DB operation

- Zod validation on every API input

- File upload: validate MIME type + file size server-side via Cloudinary

- SQL injection: impossible via Prisma parameterized queries

## Performance

- Next.js Image component for all images (auto WebP + lazy load)

- Prisma queries use select{} to fetch only needed fields

- Job listings page uses Suspense + streaming

- Supabase full-text search with indexed columns for sub-100ms search

- Static generation for public pages (landing, categories)

## Before Submission

- All 8 Claude Code prompts executed in order

- Database migrated and seeded on Supabase

- All env vars set in Vercel and Render dashboards

- GitHub repo has clean feature-branch commit history

- README.md complete with setup + deployment instructions

- Mobile responsive tested on phone viewport sizes

- 3 portals tested: Admin, Employer, Candidate — all basic features working

End of Document

Good luck with your Vibe Coding Assignment! Ship it. 🚀